Self-Reconciling Data Pipeline POC

Build runbook: what was done, why, and how to repeat it

Covers:  Phase 0 (Foundations), Phase 1 (Ingest and archive), Phase 2 (dbt models, reconciliation checks, lab value checks, KMS value-level reconciliation, dbt in Airflow) — Phase 2 exit gate passed; Phase 3 (publication gate, rollback), Phase 4 (self-repair engine) — exit gates passed

GCP project:  reconcile-poc-29056 · region asia-south1 (Mumbai)

Operator account:  rathiashish458@gmail.com (GCP free trial)

Repository:  github.com/rathibhavna257-stack/Self-Reconciling-Data-Pipeline (private)

Author:  Bhavna Rathi

Version:  1.4 · 23 Oct 2026

Tip: This is a living document. Each phase section explains what the step does, why it is needed, an example from our own run, the exact commands and queries, and screenshots of the result. New phases are added in the same format.

## Contents

| § | Section |
| --- | --- |
| 1 | What this POC is about — the story in one example, architecture |
| 2 | Environment and key terms |
| 3 | Laptop setup (Windows, no admin rights) and the daily routine |
| 4 | Phase 0 — Foundations (Terraform, console, CI) |
| 5 | Phase 1 — Ingest, receipts and raw archive |
| 6 | Phase 2 — dbt models and reconciliation checks |
| 7 | Phase 3 — Publication gate |
| 8 | Phase 4 — Self-repair (recovery engine) |
| 9 | Query library |
| 10 | Troubleshooting |
| 11 | Change log |

# 1. What this POC is about

Today our pipelines prove that they ran, not that the data is right. A nightly load can finish "green" while hundreds of records are missing, and the first person to notice is a ward manager. The POC wraps the pipeline in a control loop: detect → hold → decide → fix → verify, proven on synthetic hospital data on Google Cloud.

| Step | What happens | Phase |
| --- | --- | --- |
| Receipt | Every load writes a receipt (row count, unique IDs, empty amounts, ₹ total) from the same database snapshot as its rows | 1 ✅ |
| Detect | dbt checks each day of data against its receipt | 2 (core ✅) |
| Hold | A day that fails is not published; reports keep the last good day, marked delayed | 3 |
| Decide and fix | A deterministic engine picks one safe fix (e.g. replay a missing hour) and re-checks | 4 |
| Advise | AI agents explain unknown failures; data owners approve risky fixes | 5 |
| Group | A source outage becomes one incident, not twenty | 6 |

Why: The single promise to report users: you may see slightly old numbers, but never wrong ones.

## The story in one example (13 October)

- 01:00 IST: Airflow loads 13 Oct encounters. The extract counts the source in the same snapshot and writes a receipt: 10,012 rows, 10,012 IDs.

- A network blip drops the 02:00–03:00 hour. Only 9,895 rows reach BigQuery. Airflow still shows green.

- 02:00: dbt rebuilds the clean table and compares it with the receipt: 10,012 ≠ 9,895 → the reconciliation test fails and names the day and batch.

- The day is reloaded cleanly and dbt re-checks: 10,012 = 10,012 → pass. (Phase 4 will do this automatically.)

- With Phase 3, reports would have kept showing 12 Oct, marked "delayed", until 13 Oct passed.

## Architecture at a glance

Sources (Postgres)      Google Cloud (asia-south1)

EHR / LIS / Billing

│ Airflow ingest  ──►  Cloud Storage archive (write-once)      [P1]

│ + receipt       ──►  BigQuery raw + ops.control_totals       [P1]

│ dbt build + reconciliation tests  [P2]

▼

BigQuery audit ──gate──► analytics       [P3]

│ failures

▼

Pub/Sub ► decision engine ► executor     [P4]

Cloud SQL ops state · Cloud Run console [P0+]

# 2. Environment and key terms

## What runs where

| Component | Where | Notes |
| --- | --- | --- |
| GCP project | reconcile-poc-29056, asia-south1 | Free trial (90 days, $300 credit) |
| Terraform | Run from the Windows laptop only | State file infra/terraform.tfstate lives there |
| Airflow 3.3.2 + source Postgres | Docker Desktop on the laptop | http://localhost:8080; Postgres on port 5433 |
| Console + API | Cloud Run reconcile-console | Private; open with make console → http://localhost:8081 |
| dbt 1.12 (core + bigquery) | Laptop venv, dbt/reconcile | Builds into audit as sa-dbt |
| Code | GitHub, branch main | CI: lint, tests, policy, dbt parse, Terraform validate, DAG import, console build |

## The BigQuery datasets

| Dataset | Holds | Who can write |
| --- | --- | --- |
| raw | Exactly what came from the source, one partition per business date | ingest only |
| audit | dbt staging tables and report tables, built and tested first | dbt, executor |
| analytics | Verified data only — what reports read (Phase 3) | publish only |
| quarantine | Rows moved out of marts | dbt, executor |
| ops | control_totals (receipts), batches (load log), source_health | ingest, engine |
| evidence_restricted | Keys and field names of value mismatches, never values | value-recon only |

## Key terms

| Term | Meaning |
| --- | --- |
| Business date | The hospital (India, IST) day a record belongs to. Systems store UTC; the extract cuts on the IST day. |
| Receipt / control totals | Counts written by the extract from the same snapshot as its rows: row count, distinct keys, empty amounts, ₹ total. Stored in ops.control_totals. |
| Batch | One load of one table for one business date, e.g. b-20261013-encounters-04. Each re-load gets a new batch ID. |
| Archive | The untouched Parquet file of every load in Cloud Storage. Cannot be overwritten or deleted for 7 days. |
| Idempotent | Running a load once or ten times gives the same result (the day is replaced, never added twice). |
| Staging (stg_*) | dbt clean tables in audit: one row per ID per day, duplicates removed. |
| Mart (dim_*, fct_*) | Report-ready tables built from staging. |
| Look-back | Each dbt run rebuilds the chosen day and the 2 days before it, to pick up late changes such as reversed claims. |
| Injector | A switch that breaks a load on purpose (e.g. drop_hour) to prove the checks catch it. |
| Exit gate | The checks that must pass before a phase is called done. |

# 3. Laptop setup (Windows, no admin rights)

The project was built from a company Windows laptop without admin rights. Everything installs per-user with Scoop, and all project commands run in Git Bash (inside Cursor or VS Code: Terminal → Select Default Profile → Git Bash).

Why: The project uses make, bash scripts and $RANDOM, which do not run in PowerShell. Git Bash gives a bash shell without installing Linux.

## 3.1 Install the tools (PowerShell, once)

Set-ExecutionPolicy -ExecutionPolicy RemoteSigned -Scope CurrentUser

Invoke-RestMethod -Uri https://get.scoop.sh | Invoke-Expression

scoop install git fnm terraform make

# company network blocks Scoop "buckets", so install these two from their manifest URLs:

scoop install https://raw.githubusercontent.com/ScoopInstaller/Versions/master/bucket/python312.json

scoop install https://raw.githubusercontent.com/ScoopInstaller/Extras/master/bucket/gcloud.json

Docker Desktop was already installed; it uses the WSL 2 engine (no Ubuntu distro needed).

Docker Desktop → Settings → General: Virtual Machine Manager = WSL 2

## 3.2 Git Bash setup (once)

bind 'set enable-bracketed-paste off'

echo "bind 'set enable-bracketed-paste off'" >> ~/.bashrc         # stops ^[[200~ on paste

sed -i '1i export PATH="$HOME/scoop/shims:$PATH"' ~/.bashrc       # Scoop tools visible in Git Bash

echo 'eval "$(fnm env --use-on-cd --shell bash)"' >> ~/.bashrc

source ~/.bashrc

fnm install 22 && fnm default 22

git config --global core.autocrlf input                           # BEFORE cloning: keep Unix line endings

Watch: If core.autocrlf is not set before cloning, shell scripts get Windows line endings and fail inside Docker with bad interpreter or \r: command not found. Check with git ls-files --eol ¦ grep "w/crlf" — it must print nothing.

## 3.3 Clone and create the Python environment

cd /c/Users/Bhavna/Desktop/Pipeline_reconcile

git clone https://github.com/rathibhavna257-stack/Self-Reconciling-Data-Pipeline.git

cd Self-Reconciling-Data-Pipeline

python312 -m venv .venv                     # another Python (3.14) is first on PATH, so name 3.12 explicitly

source .venv/Scripts/activate

cp .venv/Scripts/python.exe .venv/Scripts/python3.exe   # the Makefile calls python3

python3 -m pip install --upgrade pip

make dev-setup                              # Python packages, dbt, and npm ci for the console

## 3.4 Settings added to the venv activate script (once)

These run automatically every time you activate the venv, and only affect this project:

echo 'unset GOOGLE_APPLICATION_CREDENTIALS' >> .venv/Scripts/activate          # another project's key was set

echo 'export TMPDIR="$(cygpath -m /tmp)"' >> .venv/Scripts/activate              # Windows-readable temp path

echo 'export GCLOUD_CONFIG_DIR="$(cygpath -m "$APPDATA")/gcloud"' >> .venv/Scripts/activate  # Airflow's Google login

## 3.5 Every working session

- Start Docker Desktop and wait for "Engine running".

- Open Git Bash in the project folder: cd /c/Users/Bhavna/Desktop/Pipeline_reconcile/Self-Reconciling-Data-Pipeline

- Activate: source .venv/Scripts/activate

- Check login: gcloud config get-value project → reconcile-poc-29056; gcloud auth application-default print-access-token > /dev/null && echo ADC ok

- If Cloud SQL was paused: gcloud sql instances patch reconcile-state --activation-policy=ALWAYS

- git pull (use PowerShell if Git Bash cannot reach GitHub), then make up (Airflow at http://localhost:8080).

- For dbt work, open a second terminal: activate, then set -a; source .env; set +a and cd dbt/reconcile.

- End of day: pause the ingest DAGs in Airflow, make down, optionally pause Cloud SQL (--activation-policy=NEVER).

| Run from… | Commands |
| --- | --- |
| Project root (…/Self-Reconciling-Data-Pipeline) | make …, git …, docker compose …, terraform (via make) |
| dbt/reconcile (with .env loaded) | dbt build, dbt debug, dbt test |
| PowerShell (fallback) | git push when Git Bash hits the company certificate check |

# 4. Phase 0 — Foundations

Status: built and deployed 20 Oct 2026 · Exit gate: 3 of 4 passed (destroy + rebuild proof deferred until archive retention expires, about 28 Oct).

## What it does

Builds an empty, secured cloud platform with Terraform (cloud setup written as code), plus a synthetic data generator, the local Airflow, and the monitoring console.

Why: If identities, networking and datasets are improvised later, safety rules like "only the publish job can write analytics" become promises instead of facts. Building them first, as code, makes every later phase inherit them, and one command can rebuild the same environment.

Example: Terraform creates sa-ingest with write access to raw only. In Phase 1 the verify check G4 tries to write analytics as ingest and Google refuses: Permission bigquery.tables.create denied.

## 4.1 Create the project and log in

gcloud auth login                                   # choose the free-trial Gmail account

PROJECT=reconcile-poc-$RANDOM                       # → reconcile-poc-29056

gcloud projects create $PROJECT --name="Reconcile POC"

gcloud billing accounts list                        # → 016E17-7C6FB1-69E593, OPEN True

gcloud billing projects link $PROJECT --billing-account=016E17-7C6FB1-69E593

gcloud config set project $PROJECT

echo "export PROJECT=$PROJECT" >> ~/.bashrc

gcloud auth application-default login               # login used by Terraform, Airflow and dbt

gcloud auth application-default set-quota-project $PROJECT

## 4.2 Build the platform with Terraform

# new projects: switch on the APIs Terraform itself needs, then wait 2 minutes

gcloud services enable cloudresourcemanager.googleapis.com iam.googleapis.com \

serviceusage.googleapis.com iamcredentials.googleapis.com --project=reconcile-poc-29056

cp infra/terraform.tfvars.example infra/terraform.tfvars

#   project_id     = "reconcile-poc-29056"

#   operator_email = "rathiashish458@gmail.com"

#   lock_archive_retention = false      (Bucket Lock is irreversible)

make tf-init

make tf-plan        # → Plan: 119 to add, 0 to change, 0 to destroy

make tf-apply       # Cloud SQL takes ~12 minutes

make env            # writes .env from the Terraform outputs

| Resource | Purpose |
| --- | --- |
| 6 BigQuery datasets + ops tables | raw, audit, analytics, quarantine, ops, evidence_restricted; ops.control_totals, ops.batches, ops.source_health |
| Archive bucket | reconcile-poc-29056-reconcile-raw-archive, 7-day retention, not locked |
| Cloud SQL | reconcile-state, Postgres 16, private IP 10.40.32.3 only |
| Pub/Sub | Topics run-complete, engine-requests, notifications, each with a dead-letter queue |
| 9 service accounts | ingest, dbt, valuerecon, publish, engine, executor, agents, api, build |
| Network, registry, secrets | VPC + private service access, Artifact Registry, Secret Manager (DB password) |

## 4.3 Local runtime and synthetic data

make up                                  # Postgres "hospital" + Airflow, http://localhost:8080

make generate DATE=2026-10-13 DAYS=3     # DATE is the LAST day: generates 11, 12, 13 Oct

make status                              # lists generated dates and row counts

Airflow home: MetaDatabase, Scheduler, Triggerer and Dag Processor all healthy

## 4.4 Deploy and open the console

make deploy-console     # builds on Cloud Build, deploys to Cloud Run

curl --ssl-no-revoke -H "Authorization: Bearer $(gcloud auth print-identity-token)" \

https://reconcile-console-1013751981817.asia-south1.run.app/api/health

# → {"status":"ok","checks":{"bigquery":{"ok":true},"cloud_sql":{"ok":true,"detail":"PostgreSQL 16.15"}}}

make console            # proxy → http://localhost:8081 (Ctrl+C to stop)

Console → Environment: 5 of 8 resources ready (the other 3 belong to Phases 1, 2 and 5); kill switch off; agents off

Identity matrix read from live permissions: only Ingest writes raw, only Publish writes analytics, AI agents have no data access

Synthetic data and the edge cases built in on purpose (empty until Phase 1 loads it)

GitHub Actions: all 5 CI checks passed

## Phase 0 exit gate

| Check | Result |
| --- | --- |
| Terraform builds the environment from scratch (destroy + apply) | Apply ✅ · rebuild proof after ~28 Oct |
| Generator loads a business date (make status) | ✅ 11–13 Oct |
| Console on Cloud Run, /api/health = ok | ✅ |
| CI green on GitHub | ✅ commit 0a08808 |

## Issues met in Phase 0 and their fixes

| Problem | Fix |
| --- | --- |
| tf-apply: Cloud Resource Manager API "has not been used… or it is disabled" | Enable the base APIs with gcloud services enable … (4.2), wait 2 min, re-run |
| ADC login warned GOOGLE_APPLICATION_CREDENTIALS is set | Unset it in the venv activate script (3.4) |
| deploy-console: --env-vars-file: File [/tmp/…] does not exist | scripts/deploy_console.sh converts the temp path with cygpath -m (commit 7ea0254; no effect on Mac/Linux) |
| CRYPT_E_REVOCATION_OFFLINE from git / curl | Company network blocks certificate-revocation checks: push from PowerShell; curl --ssl-no-revoke |
| make console asks for cloud-run-proxy, then "binary not installed" | Accept the install, run make console again |

# 5. Phase 1 — Ingest, receipts and raw archive

Status: ✅ exit gate passed 21 Oct 2026 · loaded business dates 11–14 Oct · CI green on commit 3e37dac.

## What it does

Moves each day of hospital data into BigQuery safely. For every table and day, the Airflow DAGs ingest_ehr, ingest_lis and ingest_billing run five steps:

| Step | What happens | Why |
| --- | --- | --- |
| Probe | Check the source is reachable; write ops.source_health | Never extract from a broken source |
| Extract | Read the rows and the totals in one read-only, repeatable-read transaction | Receipt and rows describe the same moment |
| Archive | Write a Parquet file + manifest (with SHA-256) to the write-once bucket | Untouched original that can be replayed |
| Load | One BigQuery transaction: delete the day, insert the batch, write the receipt, log the batch | Idempotent; a receipt exists if and only if the rows do |
| Announce | Publish run-complete to Pub/Sub | The Phase 4 engine starts from this event |

Why: Phase 2 needs a trustworthy receipt to check against; Phase 4 needs an untouched copy to replay; and retries must never double the data.

Example: 13 Oct encounters: 10,012 rows land in raw.encounters with batch b-20261013-encounters-04; the receipt row in ops.control_totals says row_count 10,012, distinct_keys 10,012; the file sits at gs://…-raw-archive/raw/encounters/load_date=2026-10-13/…parquet.

## 5.1 Give Airflow your Google login (Windows fix)

Airflow runs in Docker and reads the Google login from a mounted folder. The compose file mounted the Mac location, so on Windows the folder inside the container was empty and every task would fail.

# docker-compose.yml line 52 (commit 3e37dac):

- ${GCLOUD_CONFIG_DIR:-${HOME}/.config/gcloud}:/home/airflow/.config/gcloud:ro

# GCLOUD_CONFIG_DIR is set by the venv activate script (3.4); Mac falls back to ~/.config/gcloud

make down && make up

docker compose exec airflow ls -la /home/airflow/.config/gcloud/   # must list application_default_credentials.json

## 5.2 Load a day

make trigger DATE=2026-10-13      # triggers all three ingest DAGs (and UNPAUSES them)

# wait until all three runs are green in Airflow, then:

make verify DATE=2026-10-13       # exit-gate checks G1–G5

The three ingest DAGs triggered for 13 Oct (spinners = running)

First attempt: runs failing (red) — a bug in the BigQuery load code, fixed below

Watch: Bug found and fixed: every load failed with 400 Cannot specify both decimal target types and schema. In ingest/reconcile_ingest/warehouse.py the load set both schema= and decimal_target_types=; the explicit schema already declares NUMERIC, so line 131 (decimal_target_types=[…]) was removed. Commit 3e37dac.

## 5.3 The exit-gate output

G1  PASS  Exactly one control-totals row per batch   9 datasets loaded; 0 batches with != 1 totals row; 0 missing

G2  PASS  Re-running lab_orders gives identical counts   run1=5205 run2=5205 raw=5205 distinct_row_ids=5205 batches_in_partition=1

G3  PASS  Archived file replays into raw                 replayed b-20261013-lab_orders-08: 5205 rows; raw now 5205

G4  PASS  Ingest cannot write analytics                  denied: Permission bigquery.tables.create denied on dataset analytics

G5  PASS  Archive objects cannot be overwritten/deleted  overwrite denied (412); delete denied (403)

| Check | Proves | Why it matters |
| --- | --- | --- |
| G1 | Each load writes exactly one receipt | A missing or doubled receipt would make reconciliation meaningless |
| G2 | Re-running a day gives identical counts | Retries can never double the data |
| G3 | An archived file replays into raw | Any day can be rebuilt without asking the source again |
| G4 | Ingest is denied write access to analytics | Permissions enforce the design even if code is wrong |
| G5 | Archive files cannot be overwritten or deleted | The original stays trustworthy |

Watch: Run make verify only after all three DAG runs are green. The first run showed "2 datasets loaded" because it ran while loads were still in progress. Load one date at a time so loads do not collide.

## 5.4 What you see in Google Cloud

Archive bucket: one folder per table; inside, one folder per load date with the Parquet files

BigQuery raw.encounters after loading 13 Oct: 10,012 rows (matches the generator)

After loading 11, 12 and 13 Oct: 30,036 rows = 3 × 10,012

The *_cloudbuild bucket is created automatically by Cloud Build for console deploys — normal, not part of Terraform

## 5.5 Checking the receipts with SQL

Query 1 — every receipt per day. Totals look inflated because each re-load and each verify run writes its own receipt:

select business_date,

count(distinct dataset) as datasets,

sum(row_count) as total_rows        -- note: "rows" is a reserved word in BigQuery

from `reconcile-poc-29056.ops.control_totals`

group by business_date

order by business_date;

9 datasets every day; totals inflated by re-runs (13 Oct had the most)

Query 2 — the true size of each day (latest receipt per table and day):

select business_date, count(*) as datasets, sum(row_count) as total_rows

from (

select * from `reconcile-poc-29056.ops.control_totals`

qualify row_number() over (partition by business_date, dataset order by extracted_at desc) = 1

)

group by business_date

order by business_date;

True day sizes: 11 Oct 61,252 · 12 Oct 76,227 · 13 Oct 77,639

Query 3 — which tables make 11 Oct smaller:

select dataset,

sum(if(business_date='2026-10-11', row_count, 0)) as oct_11,

sum(if(business_date='2026-10-12', row_count, 0)) as oct_12,

sum(if(business_date='2026-10-13', row_count, 0)) as oct_13

from (

select * from `reconcile-poc-29056.ops.control_totals`

qualify row_number() over (partition by business_date, dataset order by extracted_at desc) = 1

)

group by dataset

order by dataset;

Encounters identical every day; claims and lab results short on 11 Oct

Example: 11 Oct is short because it is the first generated day. Its 00:00–05:30 IST slice falls on 10 Oct in UTC, which was never generated. Encounters are cut on the hospital-local day so they are complete; claims (5,334) and lab results (13,764) are recorded in UTC so they lose the early-morning slice. This is the built-in "UTC vs facility day" edge case, handled correctly. Use 12 and 13 Oct as the "normal" days.

CI green on commit 3e37dac (load fix + Windows compose fix)

## 5.6 Housekeeping

make trigger unpauses the DAGs. Their schedule is 01:00 IST (19:30 UTC) and would load "yesterday", for which no data was generated. Switch the three DAG toggles off in the Airflow UI after manual runs (the CLI pause did not always take effect).

Why: The archive keeps an untouchable original of every load. If a load goes wrong, or the source has since archived the records, any day can be replayed exactly as received — this is what Phase 4's reextract_from_raw fix uses.

# 6. Phase 2 — dbt models and reconciliation checks

Status: ✅ exit gate passed 22 Oct 2026 — every planned failure is caught (T2–T7, T11) and evidence holds no values. The console Reconciliation screen is deferred to Phase 3.

## What it does

dbt builds clean tables from raw into audit using SQL, and runs tests on them. Phase 2 adds the tests that compare each day with its receipt, so a load that "succeeded" but lost data is caught.

raw.<table>  ──dbt build──►  audit.stg_<table>  ──►  audit marts (dim_/fct_)

│

└── tests compare stg against ops.control_totals (the receipts)

Why: Phase 1 records the receipt; Phase 2 is where the warehouse is actually checked against it. Without these tests a green run still proves nothing about the data.

## How a dbt build works

- You run dbt build --vars '{business_date: 2026-10-13}'.

- Each staging model reads raw for 13 Oct and the 2 days before (3-day look-back), keeps one row per ID per day (latest version), and replaces those 3 days in audit.

- Each model's tests run right after it is built.

- Marts are built from staging and tested.

- At the very end, a check confirms no test was skipped.

## Files created in Phase 2

| File (under dbt/reconcile/) | Purpose |
| --- | --- |
| models/staging/stg_encounters.sql | Clean encounters, dedupe by latest updated_at |
| models/staging/stg_claims.sql | Clean claims, dedupe by _source_snapshot_ts; adds is_reversed |
| models/staging/stg_lab_results.sql | Clean lab results |
| models/staging/_staging.yml | Tests attached to the staging models |
| tests/generic/reconcile_to_control_totals.sql | Data vs receipt (rows, IDs, empty amounts, ₹) |
| tests/generic/control_totals_present.sql | Every batch has exactly one receipt |
| tests/raw_claims_no_duplicates.sql | Warning when raw has duplicate claims (T4) |
| models/marts/dim_encounters.sql, fct_daily_claims.sql, fct_bed_occupancy.sql, _marts.yml | Report tables and their tests (step 6) |
| tests/fct_daily_claims_matches_staging.sql | Report adds up to staging (step 6) |
| macros/assert_expected_tests.sql, dbt_project.yml | Skipped-test rule, policy label default (step 7) |
| ../../ingest/dags/dbt_build.py, ingest/Dockerfile, docker-compose.yml | dbt from Airflow (step 8) |

## Step 1 — Connect dbt to BigQuery

set -a; source .env; set +a          # gives dbt GCP_PROJECT and SA_DBT

cd dbt/reconcile

dbt debug --profiles-dir .           # → Connection test: [OK connection ok] · All checks passed!

dbt logs in with your Google login and borrows the sa-dbt identity (impersonation; no key file). It builds into audit.

## Step 2 — First clean table: stg_encounters

One row per encounter per day; rebuilds only the chosen day plus 2 before it; full_refresh: false so history can never be wiped by accident.

{% set bd = var('business_date') %}

{% set lookback = var('lookback_days') | int %}

{{ config(materialized='incremental', incremental_strategy='insert_overwrite',

partition_by={'field': 'business_date', 'data_type': 'date'},

cluster_by=['encounter_id'], full_refresh=false, on_schema_change='append_new_columns') }}

with src as (

select * from {{ source('raw', 'encounters') }}

{% if is_incremental() %}

where business_date between date_sub(date('{{ bd }}'), interval {{ lookback - 1 }} day) and date('{{ bd }}')

{% endif %}

),

ranked as (

select *, row_number() over (partition by business_date, encounter_id

order by updated_at desc, _batch_id desc) as _rn

from src

)

select * except (_rn) from ranked where _rn = 1

dbt build --profiles-dir . --select stg_encounters --vars '{business_date: 2026-10-13}'

# first run:  OK created … audit.stg_encounters [CREATE TABLE (30.0k rows)]  · PASS=4

# re-runs:    [SCRIPT …]  = only the 3-day window is rebuilt

## Step 3 — The reconciliation test

For each business date it takes the latest receipt (the batch currently in raw) and compares it with what landed in staging:

| Check | Receipt column | Counted in staging |
| --- | --- | --- |
| Rows | row_count | count(*) |
| Unique IDs | distinct_keys | count(distinct id) |
| Empty amounts (claims) | null_amount_count | countif(amount is null) |
| ₹ total (claims) | amount_total | sum(amount) |

{% test reconcile_to_control_totals(model, dataset, key_column, amount_column=none) %}

with receipt as (

select business_date, batch_id, row_count, distinct_keys, null_amount_count, amount_total

from {{ source('ops', 'control_totals') }}

where dataset = '{{ dataset }}'   -- (+ 3-day window when business_date is set)

qualify row_number() over (partition by business_date order by extracted_at desc) = 1

),

landed as (

select business_date, count(*) as rows_landed, count(distinct {{ key_column }}) as distinct_landed

{% if amount_column %}, countif({{ amount_column }} is null) as null_amount_landed,

sum({{ amount_column }}) as amount_landed {% endif %}

from {{ model }} group by business_date

)

select r.*, l.* from receipt r left join landed l using (business_date)

where l.business_date is null or l.rows_landed != r.row_count or l.distinct_landed != r.distinct_keys

{% if amount_column %} or l.null_amount_landed != r.null_amount_count

or coalesce(l.amount_landed,0) != coalesce(r.amount_total,0) {% endif %}

{% endtest %}

Attached in _staging.yml (arguments nested under arguments: for dbt 1.12):

- name: stg_encounters

data_tests:

- reconcile_to_control_totals:

arguments: {dataset: encounters, key_column: encounter_id}

config: {meta: {policy_outcome: blocking}}

- control_totals_present:

arguments: {dataset: encounters}

config: {meta: {policy_outcome: blocking}}

## Step 3 demo — break it on purpose: drop_hour (test T3)

Reload 13 Oct encounters with the drop_hour injector. It loses the 02:00–03:00 rows during the load, but the receipt is still counted from the full source.

docker compose exec airflow airflow dags trigger ingest_ehr \

--conf '{"business_date":"2026-10-13","datasets":["encounters"],"inject":["drop_hour"]}'

The injected run is green in Airflow — the hidden failure the POC exists to catch

dbt build --profiles-dir . --select stg_encounters --vars '{business_date: 2026-10-13}'

4 of 5 FAIL 1 reconcile_to_control_totals_stg_encounters_encounters__encounter_id

Done. PASS=4 WARN=0 ERROR=1

Run the test's compiled SQL (from target/compiled/…) in BigQuery to see exactly what it found:

Receipt 10,012 vs landed 9,895 for batch b-20261013-encounters-04: 117 encounters missing

Repair: reload cleanly, rebuild, re-check — what Phase 4 will automate:

docker compose exec airflow airflow dags trigger ingest_ehr \

--conf '{"business_date":"2026-10-13","datasets":["encounters"]}'

dbt build --profiles-dir . --select stg_encounters --vars '{business_date: 2026-10-13}'   # → PASS=5

After the clean reload: all 5 checks pass again

Result: Airflow said green, the receipt check caught 117 missing records and named the exact day and batch, and a reload plus rebuild fixed and proved it. This is demo scenario 1, done by hand.

## Step 4 — Every batch must have a receipt (test T2)

Why a second test: the reconciliation test uses the *latest* receipt. If a new load's receipt is never written, it silently compares against an older receipt and may pass.

{% test control_totals_present(model, dataset) %}

with batches  as (select distinct business_date, _batch_id as batch_id from {{ model }}),

receipts as (select business_date, batch_id, count(*) as receipts

from {{ source('ops', 'control_totals') }} where dataset = '{{ dataset }}'

group by business_date, batch_id)

select b.*, coalesce(r.receipts, 0) as receipts

from batches b left join receipts r using (business_date, batch_id)

where coalesce(r.receipts, 0) != 1

{% endtest %}

Clean data: PASS=6 including control_totals_present

docker compose exec airflow airflow dags trigger ingest_ehr \

--conf '{"business_date":"2026-10-13","datasets":["encounters"],"inject":["missing_control_totals"]}'

Load without a receipt: reconciliation PASSES (fooled by the old receipt), control_totals_present FAILS

Result: Both tests are needed. Repair is the same: clean reload, rebuild, PASS=6.

## Step 5 — Claims (with ₹ totals) and lab results

Before writing the models, check the columns and which money column each receipt uses:

bq show --schema --format=prettyjson reconcile-poc-29056:raw.claims | grep '"name"'

grep -n -B2 -A15 'claims' ingest/reconcile_ingest/datasets.py

datasets.py: claims are dated by submitted_ts, key claim_id, money column claim_amount

select dataset, any_value(key_column) key_column, any_value(amount_column) amount_column

from `reconcile-poc-29056.ops.control_totals`

where dataset in ('claims', 'lab_results', 'encounters')

group by dataset;

Only claims has a money column (claim_amount); lab results reconcile on rows and IDs

stg_claims follows the same pattern as encounters, but claims have no updated_at, so the latest version wins by _source_snapshot_ts. It adds is_reversed (status = 'reversed'). Its reconciliation also compares empty amounts and the ₹ total (amount_column: claim_amount). A warning test flags duplicate claims in raw.

dbt build --profiles-dir . --select staging raw_claims_no_duplicates --vars '{business_date: 2026-10-13}'

# audit.stg_lab_results  CREATE TABLE (50.0k rows) = 13,764 + 17,908 + 18,283

# audit.stg_claims       CREATE TABLE (25.3k rows) = 5,334 + 9,976 + 9,970

# Done. PASS=19

Building all three staging models

All 19 checks pass, including the ₹ total for claims

## Step 5 demo — the 3-day look-back catches late reversals

A claim reversed days after it was loaded changes an old day. The look-back needs two halves: re-extract recent days (ingest) and rebuild recent days (dbt).

select business_date, status, count(*) as claims, sum(claim_amount) as amount

from `reconcile-poc-29056.audit.stg_claims`

group by business_date, status

order by business_date, status;

Before: 12 Oct has 31 reversed claims, 13 Oct has none

make generate DATE=2026-10-14 DAYS=1       # 14 Oct reverses some earlier claims in the source

make trigger DATE=2026-10-14

docker compose exec airflow airflow dags trigger ingest_billing --conf '{"business_date":"2026-10-12","datasets":["claims"]}'

docker compose exec airflow airflow dags trigger ingest_billing --conf '{"business_date":"2026-10-13","datasets":["claims"]}'

dbt build --profiles-dir . --select staging raw_claims_no_duplicates --vars '{business_date: 2026-10-14}'   # PASS=19

After: 12 Oct 31 → 54 reversed (₹505,046), 13 Oct 0 → 17 (₹174,618); 11 Oct unchanged (outside the window)

Result: Late reversals reach the warehouse and the ₹ totals still reconcile against the fresh receipts. 11 Oct shows the limit of a 3-day window.

Watch: Gap found: the billing ingest does not re-extract recent days by itself — the "3-day lookback" text is only a console label. Re-loads were manual here; automating them is a follow-up (or Phase 4's lookback_rebuild).

## Which problems Phase 2 catches

| Problem | Example | Caught by | Outcome |
| --- | --- | --- | --- |
| Missing rows | drop_hour: 117 encounters lost, job green | rows / IDs ≠ receipt | Fail ✅ proven |
| Missing receipt | missing_control_totals | control_totals_present | Fail ✅ proven |
| Duplicates in raw | Retry loads claims twice | Staging dedupes; raw test warns | Warning ✅ proven |
| Offsetting errors | 50 missing + 50 duplicated | Unique IDs and ₹ ≠ receipt | Fail ✅ proven |
| Wrong money | Amount altered | ₹ total ≠ receipt | Fail |
| Empty / repeated IDs | — | not_null, unique | Fail |
| Late reversals | Claim reversed 2 days later | 3-day look-back rebuild | Handled ✅ proven |
| Report bug | Bad join in a mart | mart-vs-staging test (step 6) | Fail (passes on clean data ✅) |
| Skipped check | A test excluded | Expected-test-count (step 7) | Fail ✅ proven |
| Unit change | Glucose mg/dL → mmol/L | Unit / range check (step 9) | Fail ✅ proven |
| Value corruption | 14 results rounded by a release | KMS value-level check (step 11) | Fail ✅ proven |

## Step 6 — Report tables (marts)

The tables reports will read once Phase 3 publishes them, built from staging into audit:

| Table | One row per | Used for |
| --- | --- | --- |
| dim_encounters | encounter (latest version) | visit details, length of stay, open/closed |
| fct_daily_claims | day × payer × encounter type | claims, reversed claims, gross ₹ and net ₹ (excludes reversed) |
| fct_bed_occupancy | day × ward | inpatient admissions, discharges, beds occupied at midnight (IST) |

Why: fct_daily_claims joins dim_encounters on purpose. In Phase 3 that dependency means a held encounters day also holds the claims report, so a report never mixes verified and unverified data.

-- models/marts/fct_daily_claims.sql (core)

select c.business_date, c.payer, coalesce(e.encounter_type, 'unknown') as encounter_type,

count(*) as claims, countif(c.is_reversed) as reversed_claims,

sum(c.claim_amount) as gross_amount,

sum(if(c.is_reversed, 0, c.claim_amount)) as net_amount,

countif(e.encounter_id is null) as claims_without_encounter

from {{ ref('stg_claims') }} c

left join {{ ref('dim_encounters') }} e using (encounter_id)

group by 1, 2, 3

A test, tests/fct_daily_claims_matches_staging.sql, checks that the report carries exactly the claims and ₹ of staging, day by day — a bad join or filter in the mart would fail it.

dbt build --profiles-dir . --vars '{business_date: 2026-10-14}'

# dim_encounters      CREATE TABLE (40.0k rows)   = 4 days × 10,012

# fct_daily_claims    CREATE TABLE (84 rows)      = 4 days × payer × encounter type

# fct_bed_occupancy   CREATE TABLE (32 rows)      = 4 days × 8 wards

# PASS fct_daily_claims_matches_staging

# Expected-test-count check passed: every test on the 6 built model(s) ran.

# Done. PASS=49 WARN=0 ERROR=0

select business_date, sum(claims) claims, sum(reversed_claims) reversed,

sum(gross_amount) gross, sum(net_amount) net

from `reconcile-poc-29056.audit.fct_daily_claims`

group by 1 order by 1;

Daily claims report: gross − net equals the reversed ₹ exactly (11 Oct 843,267.63 · 12 Oct 505,046.29 · 13 Oct 174,618.46)

Result: The report is correct to the paisa: for every day, gross minus net equals the ₹ of reversed claims found in staging, and staging matches the source receipts.

## Step 7 — Safety rules: policy labels and "a skipped test is a failure" (T7)

- Policy label on every test. dbt_project.yml gives every test meta.policy_outcome: blocking by default; the raw-duplicate test overrides it to warning. The Phase 3 gate reads this label to decide hold vs publish.

- Expected-test-count check. A macro, macros/assert_expected_tests.sql, runs at the end of every dbt run (on-run-end). For every model built in the run, every test attached to it must also have run; otherwise the whole run fails.

Why: Without it, someone could run dbt build --exclude <a test> and get a green build that quietly skipped a check.

# dbt_project.yml (additions)

vars:

enforce_test_count: true

on-run-end:

- "{{ assert_expected_tests(results) }}"

data_tests:

reconcile:

+meta:

policy_outcome: blocking

dbt build --profiles-dir . --select stg_encounters \

--exclude unique_stg_encounters_encounter_id --vars '{business_date: 2026-10-14}'

# model and 4 tests PASS, then:

# Compilation Error in operation reconcile-on-run-end-0

#   Expected-test-count check FAILED: 1 test(s) on built models did not run: unique_stg_encounters_encounter_id

Result: A skipped check can no longer look like a pass. ("Exited because of keyboard interrupt" in that output is dbt's wording for a failure in an end-of-run hook; nothing was pressed.)

## Step 8 — Run dbt from Airflow

A new DAG, dbt_build, runs the same dbt build for a given business date inside the Airflow container, so it can run after ingest (manually now; triggered by the engine in Phase 4).

| Change | Why |
| --- | --- |
| ingest/Dockerfile: dbt-core 1.12.6 + dbt-bigquery 1.12.1 in its own virtualenv /home/airflow/dbt-venv | Airflow pins library versions through a constraints file; a separate environment stops dbt and Airflow breaking each other |
| docker-compose.yml: - ./dbt:/opt/reconcile/dbt under the airflow volumes | Makes the dbt project visible inside the container; edits apply without rebuilding |
| ingest/dags/dbt_build.py | Two tasks: dbt_debug (connection as sa-dbt) → dbt_build_and_test; business_date from the trigger, validated as YYYY-MM-DD |

# ingest/Dockerfile (added)

RUN python -m venv /home/airflow/dbt-venv \

&& /home/airflow/dbt-venv/bin/pip install --no-cache-dir dbt-core==1.12.6 dbt-bigquery==1.12.1

# ingest/dags/dbt_build.py (core)

DBT = "/home/airflow/dbt-venv/bin/dbt"

PROJECT_DIR = "/opt/reconcile/dbt/reconcile"

DBT_ENV = "DBT_TARGET_PATH=/tmp/dbt-target DBT_LOG_PATH=/tmp/dbt-logs"   # build output stays in the container

@dag(dag_id="dbt_build", schedule=None, catchup=False, max_active_runs=1,

params={"business_date": Param("2026-10-14", type="string")})

def dbt_build():

@task.bash

def dbt_debug() -> str:

return f"cd {PROJECT_DIR} && {DBT_ENV} {DBT} debug --profiles-dir ."

@task.bash

def dbt_build_and_test() -> str:

bd = _business_date()   # validated YYYY-MM-DD

return f"cd {PROJECT_DIR} && {DBT_ENV} {DBT} build --profiles-dir . --vars '{{business_date: {bd}}}'"

dbt_debug() >> dbt_build_and_test()

make down && make up                      # rebuilds the image with dbt (~19 min the first time on the company network)

docker compose exec airflow /home/airflow/dbt-venv/bin/dbt --version     # core 1.12.6, bigquery 1.12.1

docker compose exec airflow ls /opt/reconcile/dbt/reconcile              # dbt_project.yml, models, macros, tests …

docker compose exec airflow airflow dags unpause dbt_build               # safe: no schedule

docker compose exec airflow airflow dags trigger dbt_build --conf '{"business_date":"2026-10-14"}'

Image rebuilt; dbt 1.12.6 + bigquery 1.12.1 inside the container; dbt project mounted

dbt_build run: dbt_debug and dbt_build_and_test green (the earlier red run is the --target-path issue below)

Task log in Airflow: Expected-test-count check passed · PASS=49 · return code 0

Watch: First run failed: dbt debug does not accept --target-path. Fixed by setting DBT_TARGET_PATH and DBT_LOG_PATH as environment variables, which every dbt command understands. To see a task's real error quickly, run the same command with docker compose exec airflow bash -c "…".

## Step 9 — Lab unit and range check (T11)

Counts and IDs stay identical when the lab system switches glucose from mg/dL to mmol/L — every value is just ~18× smaller. Receipts cannot see that; a value check can.

- models/reference/lab_reference_ranges.sql — expected unit and plausible range per test (12 tests), derived from the clean data (half the lowest value .. 1.5 × the highest). A model, not a seed: dbt seeds read the sodium code NA as empty.

- tests/lab_results_units_and_ranges.sql — fails on an unknown test code, a wrong unit, or a value outside the plausible range; one row per day, test and problem.

Why: For glucose the plausible minimum is 0.05 (the clean data contains 0.1), so mmol/L values (3–17) would still sit inside the range. The unit check is what catches the switch reliably; the range check catches gross errors such as values 1,000× too large.

## Step 10 — New failure injectors

| Injector | Where | Simulates |
| --- | --- | --- |
| offsetting_errors | ingest (pipeline.py) | 50 rows lost + 50 others loaded twice — row count unchanged (T5) |
| unit_change | ingest (pipeline.py) | Lab system sends glucose (GLU) in mmol/L, value ÷ 18.016 (T11) |
| inject_value_truncation | dbt var in stg_lab_results | A buggy release rounds 14 results of the business date to 2 dp (T6) |

Unit tests in ingest/tests/test_injections.py (no database needed): offsetting keeps 200 rows but only 150 unique keys; unit change converts only GLU. Run with python3 -m pytest ingest/tests/test_injections.py -q → 2 passed.

Watch: While editing pipeline.py, replay_batch and probe_source were accidentally deleted, and the Dockerfile text was pasted into ingest/dags/ingest_sources.py (Airflow showed the ingest DAGs as "Deactivated / Dag Import Error"). Both restored from git: git checkout -- <file> for uncommitted changes, or git show HEAD:<file> ¦ sed -n '/^def replay_batch/,$p' to recover a section. Check with airflow dags list-import-errors → "No data found".

## Demo — Unit change caught (T11)

docker compose exec airflow airflow dags trigger ingest_lis \

--conf '{"business_date":"2026-10-13","datasets":["lab_results"],"inject":["unit_change"]}'

dbt build --profiles-dir . --select stg_lab_results+ lab_results_units_and_ranges --vars '{business_date: 2026-10-14}'

# reconcile_to_control_totals … lab_results   PASS   (same rows, same IDs)

# lab_results_units_and_ranges                FAIL 2 (13 Oct · GLU · unit mmol/L instead of mg/dL; value outside range)

select business_date, test_code, result_unit, count(*) as results,

round(min(result_value), 2) as min_value, round(max(result_value), 2) as max_value

from `reconcile-poc-29056.audit.stg_lab_results`

where test_code = 'GLU' group by 1, 2, 3 order by 1;

Injected: 13 Oct GLU in mmol/L (0.01–11.32) while the other days are mg/dL (7–203)

After a clean reload of 13 Oct lab results: mg/dL again; all 8 checks pass

## Demo — Offsetting errors caught (T5)

docker compose exec airflow airflow dags trigger ingest_billing \

--conf '{"business_date":"2026-10-13","datasets":["claims"],"inject":["offsetting_errors"]}'

dbt build --profiles-dir . --select stg_claims+ --vars '{business_date: 2026-10-14}'

# reconcile_to_control_totals … claims   FAIL 1   (unique claims and ₹ ≠ receipt)

# fct_daily_claims_matches_staging       PASS     (the report is faithful to staging; the receipt flags the day)

raw.claims 13 Oct: 9,970 rows (same as the receipt) but only 9,920 unique claims — 50 lost, hidden by 50 duplicates

After a clean reload: 9,970 rows = 9,970 unique; ₹133,973,284.92 matches the daily claims report

Result: This is why the receipt holds three numbers, not one: the row count alone said "fine".

## Demo — Duplicate rows (T4): a warning, not a block

docker compose exec airflow airflow dags trigger ingest_billing \

--conf '{"business_date":"2026-10-13","datasets":["claims"],"inject":["duplicate_rows"]}'

dbt build --profiles-dir . --select stg_claims+ raw_claims_no_duplicates --vars '{business_date: 2026-10-14}'

# raw_claims_no_duplicates   WARN 12   · everything else PASS · Done. PASS=12 WARN=1 ERROR=0

Retried batch: 12 claims twice in raw → warning; staging removes the copies, so the receipt still matches

## Step 11 — Value-level reconciliation with KMS (T6)

Counts, IDs, units and ranges can all pass while values are wrong — e.g. a code change that rounds 14 results. The value check compares every critical field between raw and staging without exposing values:

- Each result_value, result_unit and collected_at is turned into a canonical text and then an encrypted fingerprint with BigQuery deterministic encryption (same value → same fingerprint).

- The encryption key is a keyset wrapped by Cloud KMS (reconcile/recon-digest, asia-south1); only sa-valuerecon may use the KMS key.

- Where raw and staging fingerprints differ, a row goes to evidence_restricted.value_recon_lab_results with record key and field name only — never values or fingerprints.

- Each run replaces its 3-day window, so a repaired day leaves no stale evidence.

| Piece | Purpose |
| --- | --- |
| infra/kms.tf (+ cloudkms.googleapis.com in apis.tf) | Key ring reconcile, key recon-digest; role `roles/cloudkms.cryptoKeyEncrypterDecrypterViaDelegation` for sa-valuerecon only |
| infra/outputs.tf | Adds SA_VALUERECON and KMS_RECON_KEY to .env |
| profiles.yml target valuerecon | dbt connection impersonating sa-valuerecon |
| macros/create_recon_keyset.sql | One-off: wrapped keyset v1 into evidence_restricted.recon_keyset |
| models/value_recon/value_recon_lab_results.sql | Fingerprint comparison; enabled only on the valuerecon target; static 3-day partitions |
| tests/value_recon/value_recon_lab_results_clean.sql | Any difference → blocking failure |
| tests/value_recon/evidence_has_no_values.sql | Evidence table may only have key/field/issue/version/time columns |
| dbt_project.yml +schema: audit | Models stay in audit whichever connection runs them |

make tf-plan && make tf-apply        # KMS API, key ring, key, IAM — type "yes" (paste only this command)

make env && make down && make up      # .env gains SA_VALUERECON, KMS_RECON_KEY; Airflow re-reads it

dbt debug --profiles-dir . --target valuerecon

dbt run-operation create_recon_keyset --profiles-dir . --target valuerecon     # → Recon keyset v1 is ready

dbt build --profiles-dir . --target valuerecon --select tag:valuerecon --vars '{business_date: 2026-10-14}'   # PASS=4

Clean data: 0 differences; evidence_has_no_values and value_recon_lab_results_clean pass

Watch: Two fixes on the way: (1) useToEncryptViaDelegation denied — BigQuery uses KMS on the caller's behalf, so the role must be …EncrypterDecrypterViaDelegation, not the plain encrypter/decrypter role. (2) "Table evidence_restricted.stg_lab_results not found" — on the valuerecon connection models defaulted to evidence_restricted; fixed with +schema: audit in dbt_project.yml. Also: Google never deletes KMS key rings; a later tf-destroy only disables the key.

## Demo — Value truncation caught (T6)

# a "buggy release" rounds 14 results of 13 Oct — every check on stg_lab_results still passes (PASS=8)

dbt build --profiles-dir . --select stg_lab_results --vars '{business_date: 2026-10-13, inject_value_truncation: true}'

# the value check catches it

dbt build --profiles-dir . --target valuerecon --select tag:valuerecon --vars '{business_date: 2026-10-13}'

#   value_recon_lab_results_clean  FAIL 1  (13 Oct · result_value · value_differs · 14)

#   evidence_has_no_values         PASS

# repair: rebuild without the switch, re-check → PASS; evidence for 13 Oct back to 0 rows

Evidence: 14 rows with record key, field name, issue and key version only — no lab values

Result: A silent value corruption that every count, ID, unit and range check missed was caught, and the evidence exposes no patient values.

## Step 11h — The value check in Airflow

dbt_build now has three tasks: dbt_debug → dbt_build_and_test (as sa-dbt) → value_recon (as sa-valuerecon, --target valuerecon --select tag:valuerecon).

dbt_build with value_recon green: evidence_has_no_values and value_recon_lab_results_clean pass · PASS=4

## Phase 2 exit gate

| Exit-gate item | Injected | Caught by | Proven |
| --- | --- | --- | --- |
| Missing hour (T3) | drop_hour | receipt: rows and IDs | ✅ 21 Oct |
| Missing receipt (T2) | missing_control_totals | control_totals_present | ✅ 21 Oct |
| Raw duplicates (T4) | duplicate_rows | raw warning; staging dedupe | ✅ 22 Oct |
| Offsetting 50 + 50 (T5) | offsetting_errors | receipt: IDs and ₹ | ✅ 22 Oct |
| Unit change (T11) | unit_change | unit / range check | ✅ 22 Oct |
| 14-row truncation (T6) | inject_value_truncation | value-level KMS check | ✅ 22 Oct |
| Skipped test (T7) | --exclude | expected-test-count | ✅ 22 Oct |
| No values in evidence | — | evidence_has_no_values | ✅ 22 Oct |

Watch: A scheduled ingest run fired at 01:00 IST (21 Oct 19:30 UTC) because the ingest DAGs had been left unpaused. Switch the three ingest toggles off after every manual run (make trigger and demo triggers unpause them).

Results collector: done in Phase 3 (publication.check_results). The console Reconciliation and Publication screens come after the Phase 4 backend.

# 7. Phase 3 — Publication gate (Write-Audit-Publish)

Status: ✅ exit gate passed 23 Oct 2026 — bad data is held, healthy reports still publish, only sa-publish can write analytics, and any publish can be rolled back.

Goal: users only ever see verified days. Phase 2 *finds* bad data; Phase 3 *stops it reaching users*. dbt still builds and tests in audit; a gate then decides, for every report table and day, PUBLISHED or HELD, and copies only approved days into analytics.

Why: A failed check that still lets the numbers through is just a log line. The gate turns "a test failed" into "this day is held, and users keep the last verified figures".

Example: On 13 Oct, 50 claims are lost and hidden by 50 duplicates. The claims receipt check fails → fct_daily_claims is HELD and users keep this morning's version; fct_bed_occupancy and dim_encounters publish as normal.

## How the gate decides

- Read dbt's own record of the run: manifest.json (what depends on what) and run_results.json (what passed). Results older than this Airflow run are ignored, so a stale "pass" can never publish.

- For each report table (models/marts/…), collect the table and everything upstream of it — so fct_daily_claims also depends on encounters, because it joins dim_encounters.

- HOLD if any upstream model failed, was skipped or was not built, or any blocking test on them failed, was skipped or did not run. A warning (e.g. raw duplicates) does not hold.

- Record every check result in publication.check_results and every decision in publication.publication_state (append-only history).

- For approved tables: take a backup copy of the current analytics table, re-read the decision just before copying (a later HOLD wins), then copy that day's partition (or the whole table if it is not partitioned) from audit to analytics.

| State | Meaning |
| --- | --- |
| PENDING | All checks passed; about to be copied |
| PUBLISHED | Copied into analytics — users see it |
| HELD | Not copied; the reason (failing check / skipped model) is recorded. Users keep the last verified version |
| ROLLED_BACK | analytics restored from the backup taken before a publish |

Why: The whole 3-day look-back window is decided together, because dbt rebuilds those days together. Holding the window is the safe choice when one of its days fails.

## Files created in Phase 3

| File | Purpose |
| --- | --- |
| infra/publication.tf | New dataset publication; roles/bigquery.dataEditor on it for sa-publish only |
| ingest/reconcile_ingest/publish.py | The gate: decide, record, back up, copy; plus status and rollback commands |
| ingest/reconcile_ingest/access_check.py | Tests who may read / write which dataset (creates and deletes a tiny test table) |
| ingest/dags/dbt_build.py | Adds task publish (runs as sa-publish, even when checks fail: trigger_rule=all_done) |

Why: Gate records live in their own dataset, not ops: ops holds the ingest receipts, and the publish identity must never be able to edit the numbers it is checked against.

## Step 1 — Check who may do what

docker compose exec airflow bash -c "cd /opt/reconcile/ingest && python -m reconcile_ingest.access_check"

First run: sa-publish was denied writing ops, and publish failed at ensure_tables. Instead of opening ops, a dedicated publication dataset was added:

cp ~/Downloads/publication.tf infra/publication.tf

make tf-plan        # Plan: 2 to add, 0 to change, 0 to destroy

make tf-apply       # paste only this line, type yes

All 6 rules as expected — sa-publish writes publication and analytics but not ops; sa-dbt cannot write analytics (T9)

## Step 2 — First publish of clean data (baseline)

docker compose exec airflow airflow dags trigger dbt_build --conf '{"business_date":"2026-10-14"}'

docker compose exec airflow bash -c "cd /opt/reconcile/ingest && python -m reconcile_ingest.publish status"

publish task: all three reports PENDING, then PUBLISHED

status: 3 reports × 12–14 Oct, all PUBLISHED

select table_name, partition_id, total_rows, last_modified_time

from `reconcile-poc-29056.analytics.INFORMATION_SCHEMA.PARTITIONS`

order by table_name, partition_id;

What users now see: fct_daily_claims 21 rows/day published 08:23:5x; dim_encounters copied whole (not partitioned, 40,048 rows)

## Step 3 — Demo A: bad claims are held (T8)

# Airflow: switch the ingest_billing toggle ON (a paused DAG only queues)

docker compose exec airflow airflow dags trigger ingest_billing \

--conf '{"business_date":"2026-10-13","datasets":["claims"],"inject":["offsetting_errors"]}'

docker compose exec airflow airflow dags trigger dbt_build --conf '{"business_date":"2026-10-14"}'

dbt_build_and_test red (receipt check failed), value_recon upstream-failed, publish green — the gate still ran

HELD fct_daily_claims ← reconcile_to_control_totals … claims FAIL (1); the other two PUBLISHED

status: fct_daily_claims HELD for 12–14 Oct with the reason; healthy reports PUBLISHED

Proof: fct_daily_claims still shows 08:23:5x — users never saw the bad claims; fct_bed_occupancy moved to 08:34

Watch: The first Demo A run failed in publish with "403 Access Denied: Table publication.snap_…": BigQuery table snapshots need a permission sa-publish does not have. Fix: the backup is now a plain table copy into publication that expires after 7 days. The failure happened before any copy, so analytics stayed on verified data.

The snapshot permission error (fixed by switching to a plain copy)

Repair: reload clean claims and rebuild — the gate publishes again by itself:

docker compose exec airflow airflow dags trigger ingest_billing --conf '{"business_date":"2026-10-13","datasets":["claims"]}'

docker compose exec airflow airflow dags trigger dbt_build --conf '{"business_date":"2026-10-14"}'

After repair: all 9 PUBLISHED

## Step 4 — Demo B: one bad source holds every dependent report (T8)

# Airflow: switch the ingest_ehr toggle ON

docker compose exec airflow airflow dags trigger ingest_ehr \

--conf '{"business_date":"2026-10-13","datasets":["encounters"],"inject":["drop_hour"]}'

docker compose exec airflow airflow dags trigger dbt_build --conf '{"business_date":"2026-10-14"}'

All 9 HELD — including fct_daily_claims, whose claims are fine but which joins encounters

Result: The bad encounters were left loaded on purpose: Phase 4 uses them as its first automatic repair.

## Step 5 — Rollback

docker compose exec airflow bash -c "cd /opt/reconcile/ingest && python -m reconcile_ingest.publish rollback --dataset fct_daily_claims"

docker compose exec airflow bash -c "cd /opt/reconcile/ingest && python -m reconcile_ingest.publish status"

analytics.fct_daily_claims restored from publication.snap_fct_daily_claims_20261023083853; 12–14 Oct marked ROLLED_BACK

The restore at 08:44:59; still 21 rows per day

Example: If a bad publish ever slips through, one command puts back the version users had before it — and the history shows it.

## Step 6 — Proof the denied write was logged (T9)

gcloud logging read 'protoPayload.status.code=7 AND protoPayload.authenticationInfo.principalEmail:"sa-dbt"' \

--freshness=1d --limit=3 --format="table(timestamp, protoPayload.methodName, protoPayload.resourceName)"

Google audit log: InsertTable on datasets/analytics refused for sa-dbt (08:03 and 08:21)

## Phase 3 exit gate

| Exit-gate item | Proof | Result |
| --- | --- | --- |
| A held dataset and all its dependants are never published (T8) | Demo A (claims only) and Demo B (all three held); analytics times unchanged | ✅ 23 Oct |
| A write to analytics by any non-publish identity is denied and logged (T9) | access_check DENIED + audit-log entries | ✅ 23 Oct |
| A rollback restores the previous version | rollback → ROLLED_BACK, 21 rows/day kept | ✅ 23 Oct |
| Every decision is recorded with its reason | publication.publication_state, publication.check_results | ✅ 23 Oct |

| Difference from the plan | Why |
| --- | --- |
| Gate state in BigQuery publication, not Cloud SQL | Reachable from the laptop and Airflow without the private network; same append-only design |
| Publish runs as an Airflow task impersonating sa-publish, not a separate Cloud Run job | Same identity and rules; one day of build time. Can move to Cloud Run later |
| Partition copy instead of CLONE | Publishes one day at a time and leaves other days untouched |
| Backup = plain copy (7-day expiry), not a table snapshot | Snapshots need an extra permission; copy needs none |
| Console Publication screen not built yet | Backend first; screens with Phase 4 |

Watch: GitHub rejected a push ("fetch first") because files had been uploaded on the website. Check with git fetch; git log --oneline HEAD..origin/main; git diff --stat HEAD...origin/main, then git pull --rebase; git push.

# 8. Phase 4 — Self-repair (recovery engine)

Status: ✅ exit gate passed 23 Oct 2026 — a partial extract heals itself and is re-verified in about 2 minutes; a unit change is never auto-fixed; duplicate events never cause a second fix; a kill switch turns fixes into recommendations.

Goal: replace the manual L1 loop. When the gate holds a day, a rule-based engine (no AI) opens an incident, diagnoses it against the source receipt, decides with five gates, runs one safe fix, and closes the incident only after the checks pass again.

Why: Phase 3 keeps bad data away from users, but someone still had to notice the hold and reload the day. The engine does that L1 work — deterministically, so the same input always gives the same, explainable decision.

Example: 13 Oct encounters: receipt 10,012 rows, raw 9,895 → 117 missing → rule partial_extract → re-extract 13 Oct from the source → dbt_build → gate PUBLISHED → incident RESOLVED in 1.9 minutes, attempt 1, no manual command.

## How it works

After every dbt_build, its last task start_recovery starts the new DAG `recovery_engine` (runs as sa-engine):

- assess_and_decide — reads the gate's latest check_results; for each blocking failure opens (or continues) an incident in recovery.incidents; diagnoses receipt failures by comparing raw with the receipt per day (counts only); applies the five gates; closes incidents whose check now passes on newer gate evidence.

- reextract — only for auto decisions: reloads that dataset and day with the same ingest code as the DAGs (pipeline.ingest_dataset, as sa-ingest, no injectors), then confirms raw now matches the receipt.

- rebuild_and_verify — triggers dbt_build; its gate re-checks and publishes, and the next engine run records RESOLVED.

| Gate | Question | Example answer |
| --- | --- | --- |
| 1 | Did the checks run? | yes (an expected-test-count failure → escalate) |
| 2 | Is the evidence trustworthy? | receipt and raw counts read from BigQuery |
| 3 | Is the difference expected? | no expected-difference rule matched (archive rules come later) |
| 4 | Which rule matches? | partial_extract → reextract_from_source |
| 5 | Do guardrails allow a fix? | attempt 1 of 2; kill switch off; action in catalog |

| Diagnosis (per day) | Meaning | Decision |
| --- | --- | --- |
| partial_extract | raw rows < receipt rows | auto: re-extract |
| offsetting_errors | rows match, unique IDs < receipt | auto: re-extract |
| missing_load / missing_receipt | nothing loaded / no receipt | auto: re-extract |
| unit_or_range, amount_mismatch, staging_mismatch, build_error, checks_incomplete | source or code changed; re-loading will not help | escalate to a person (L2/L3) |

Why: Guardrails: at most 2 attempts per incident, then escalate; full_refresh, rollback and source_delete are never automatic; the kill switch (airflow variables set recovery_kill_switch true) makes every fix a recommendation. Evidence holds counts only — never patient values.

## Files created in Phase 4

| File | Purpose |
| --- | --- |
| infra/engine.tf | Dataset recovery (sa-engine writes); sa-engine reads ops, raw, audit, publication; BigQuery job user |
| ingest/reconcile_ingest/engine.py | The engine: evaluate, diagnose, reextract, status |
| ingest/dags/recovery_engine.py | DAG: assess_and_decide → reextract → rebuild_and_verify (max 1 run at a time) |
| ingest/dags/dbt_build.py | Adds start_recovery after publish (trigger_rule=all_done) |
| ingest/reconcile_ingest/access_check.py | 13 checks incl. the engine's identity |

## Step 1 — Permissions for the engine

cp ~/Downloads/engine.tf infra/engine.tf      # + engine.py, recovery_engine.py, dbt_build.py, access_check.py

make tf-plan        # Plan: 7 to add, 0 to change, 0 to destroy

make tf-apply       # paste only this line, type yes

make tf-plan        # No changes

docker compose exec airflow bash -c "cd /opt/reconcile/ingest && python -m reconcile_ingest.access_check"

sa-engine reads ops, raw, audit, publication; cannot write analytics — all rules as expected

## Step 2 — Dry run: see the decision before it acts

docker compose exec airflow bash -c "cd /opt/reconcile/ingest && python -m reconcile_ingest.engine diagnose --dataset encounters --date 2026-10-14"

docker compose exec airflow bash -c "cd /opt/reconcile/ingest && python -m reconcile_ingest.engine evaluate --date 2026-10-14 --dry-run"

12 and 14 Oct match the receipt; 13 Oct partial_extract, 117 missing → reextract_from_source (auto)

Watch: The dry run caught two bugs before anything acted: rows and at are reserved words in BigQuery (renamed n_rows, quoted ` at ), and dbt generic-test names end in a hash (the engine now reads the real name from unique_id`).

## Step 3 — T10: automatic recovery

Switch the recovery_engine toggle ON (ingest toggles stay OFF), then one command:

docker compose exec airflow airflow dags trigger dbt_build --conf '{"business_date":"2026-10-14"}'

11:01 dbt_build: encounters check fails → publish HELD → start_recovery

11:02 recovery_engine: assess_and_decide → reextract (17 s) → rebuild_and_verify

11:03 dbt_build: all green → everything PUBLISHED

11:04 recovery_engine: nothing left to fix (reextract skipped) — incident RESOLVED

engine status: RESOLVED, attempt 1, 1.9 min; publish status: all 9 PUBLISHED (the ROLLED_BACK claims report republished too)

## Step 4 — Kill switch

docker compose exec airflow airflow variables set recovery_kill_switch true

docker compose exec airflow airflow dags test ingest_ehr \

--conf '{"business_date":"2026-10-13","datasets":["encounters"],"inject":["drop_hour"]}'

docker compose exec airflow airflow dags trigger dbt_build --conf '{"business_date":"2026-10-14"}'

RECOMMENDED … → reextract_from_source (recommend); reextract and rebuild skipped — nothing changed

Tip: airflow dags test <dag> runs an ingest DAG directly, even while its toggle is off — no stray 01:00 IST runs.

Switching it off again (… set recovery_kill_switch false) and triggering the engine fixed the same incident (9566bd): RESOLVED, attempt 1.

## Step 5 — T13: a duplicate event never fixes twice

Break encounters, trigger dbt_build, and while the engine is fixing, trigger the engine a second time:

docker compose exec airflow airflow dags trigger recovery_engine --conf '{"business_date":"2026-10-14"}'

Engine A: acts (reextract + rebuild)

Engine B (duplicate, during the rebuild): WAITING — reextract and rebuild skipped

Watch: The first version of this test found a real bug: the duplicate re-diagnosed with the *old* gate results and the *already repaired* raw data — it closed the incident too early and opened a false staging_mismatch. Fix: while a fix is in flight on the same evidence the engine only logs WAITING, and an incident can only be RESOLVED by a newer gate result.

## Step 6 — T11: a unit change is never auto-fixed

docker compose exec airflow airflow dags test ingest_lis \

--conf '{"business_date":"2026-10-13","datasets":["lab_results"],"inject":["unit_change"]}'

docker compose exec airflow airflow dags trigger dbt_build --conf '{"business_date":"2026-10-14"}'

INC-20261014-b74406 lab_results unit_or_range ESCALATED, attempt 0 — needs a person (L2/L3); the false staging_mismatch already resolved

The "person" reloaded clean lab results (dags test ingest_lis without inject); the next build passed and the engine closed the incident.

Every incident RESOLVED: each partial_extract at attempt 1 (1.7–1.9 min), the unit change at attempt 0 after the human fix

select incident_id, `at`, status, failure_type, dataset, business_date, attempt, action, mode, note

from `reconcile-poc-29056.recovery.incidents` order by incident_id, `at`;

## Phase 4 exit gate

| Exit-gate item | Proof | Result |
| --- | --- | --- |
| A partial extract heals and is re-verified within 30 min (T10) | 117 missing → RESOLVED in 1.9 min, attempt 1 | ✅ 23 Oct |
| A unit change is never auto-fixed; escalated (T11) | ESCALATED, attempt 0, no re-extract | ✅ 23 Oct |
| The same input gives the same decision | dry run = real run (partial_extract → auto) | ✅ 23 Oct |
| A duplicate / concurrent event causes no second action (T13) | engine B WAITING; attempt stays 1 | ✅ 23 Oct |
| Kill switch turns fixes into recommendations | RECOMMENDED, nothing changed | ✅ 23 Oct |

| Difference from the plan | Why |
| --- | --- |
| Engine runs as an Airflow DAG (sa-engine), not Cloud Run + Pub/Sub | Same identity, rules and journal; one day of build time. Pub/Sub trigger can be added later |
| Incident log in BigQuery recovery, not Cloud SQL | Reachable without the private network; append-only journal |
| Duplicate protection = one engine run at a time + "act once per gate evidence" | Same effect as the run-ID claim for the POC volume |
| Console Incidents screen and /api/incidents not built yet | Backend first |

# 9. Query library

All queries used so far, ready to paste into BigQuery (project reconcile-poc-29056).

### Incidents — latest state

select incident_id, business_date, dataset, failure_type, status, attempt, action, mode, note, `at`

from `reconcile-poc-29056.recovery.incidents`

qualify row_number() over (partition by incident_id order by `at` desc) = 1

order by `at` desc;

### Publication state — latest decision per report and day

select dataset, business_date, state, reasons, decided_at

from `reconcile-poc-29056.publication.publication_state`

qualify row_number() over (partition by dataset, business_date order by decided_at desc) = 1

order by business_date, dataset;

### Failed checks recorded by the gate

select recorded_at, business_date, name, status, failures, policy_outcome

from `reconcile-poc-29056.publication.check_results`

where status not in ('success', 'pass') order by recorded_at desc limit 50;

### What users see — analytics partitions

select table_name, partition_id, total_rows, last_modified_time

from `reconcile-poc-29056.analytics.INFORMATION_SCHEMA.PARTITIONS`

order by table_name, partition_id;

### Receipts per day (all batches)

select business_date, count(distinct dataset) as datasets, sum(row_count) as total_rows

from `reconcile-poc-29056.ops.control_totals`

group by business_date order by business_date;

### True day size (latest receipt per table)

select business_date, count(*) as datasets, sum(row_count) as total_rows

from (select * from `reconcile-poc-29056.ops.control_totals`

qualify row_number() over (partition by business_date, dataset order by extracted_at desc) = 1)

group by business_date order by business_date;

### Rows per table per day

select dataset,

sum(if(business_date='2026-10-11', row_count, 0)) as oct_11,

sum(if(business_date='2026-10-12', row_count, 0)) as oct_12,

sum(if(business_date='2026-10-13', row_count, 0)) as oct_13

from (select * from `reconcile-poc-29056.ops.control_totals`

qualify row_number() over (partition by business_date, dataset order by extracted_at desc) = 1)

group by dataset order by dataset;

### Receipt and money column per table

select dataset, any_value(key_column) key_column, any_value(amount_column) amount_column

from `reconcile-poc-29056.ops.control_totals` group by dataset;

### Load log (latest first)

select dataset, batch_id, status, rows_extracted, rows_loaded, archive_uri, error

from `reconcile-poc-29056.ops.batches`

where business_date = '2026-10-13' order by finished_at desc;

### Staging rows per day

select business_date, count(*) as encounters

from `reconcile-poc-29056.audit.stg_encounters`

group by business_date order by business_date;

### Claims by status (reversals)

select business_date, status, count(*) as claims, sum(claim_amount) as amount

from `reconcile-poc-29056.audit.stg_claims`

group by business_date, status order by business_date, status;

### Daily claims report (after step 6)

select business_date, sum(claims) claims, sum(reversed_claims) reversed,

sum(gross_amount) gross, sum(net_amount) net

from `reconcile-poc-29056.audit.fct_daily_claims`

group by 1 order by 1;

# 10. Troubleshooting

| Symptom | Cause | Fix |
| --- | --- | --- |
| Pasted command starts with ^[[200~ | Bracketed paste in Git Bash | bind 'set enable-bracketed-paste off' |
| fnm / Scoop tools "command not found" in Git Bash | Scoop shims not on PATH | Add $HOME/scoop/shims to the top of ~/.bashrc |
| python is the wrong version | Python 3.14 first on PATH | Create the venv with python312 -m venv .venv |
| CRYPT_E_REVOCATION_OFFLINE | Company network blocks revocation checks | Push from PowerShell; curl --ssl-no-revoke |
| tf-apply: API "has not been used… or it is disabled" | New project | Enable base APIs (4.2), wait, re-run |
| deploy-console: File [/tmp/…] does not exist | Git Bash temp path | Fixed in deploy_console.sh (cygpath) |
| Airflow tasks cannot authenticate | Compose mounted the Mac gcloud path | Set GCLOUD_CONFIG_DIR (3.4), make down && make up |
| Load fails: decimal target types and schema | Old warehouse.py | Fixed in commit 3e37dac |
| G1 shows fewer than 9 datasets | verify ran during loads | Wait for green, re-run verify |
| Postgres log: database "reconcile" does not exist every 5 s | Health check without -d | Harmless; optionally add -d source_replica to the health check |
| dbt: No dbt_project.yml found | Ran from the project root | cd dbt/reconcile |
| git: pathspec … did not match | Ran from dbt/reconcile | cd ../.. to the project root |
| BigQuery: Unexpected keyword ROWS | rows is reserved | Use another alias, e.g. total_rows |
| 2 ingest unit tests fail locally | Windows path / firewall behaviour | Expected; they pass on Linux CI |
| Scheduled DAG run fails at 01:00 IST | DAGs left unpaused | Switch the toggles off after manual runs |
| Airflow dbt_debug: No such option '--target-path' | dbt debug has no such flag | Use DBT_TARGET_PATH / DBT_LOG_PATH env vars (Step 8) |
| docker compose exec airflow dbt: executable not found | dbt lives in its own venv | Use /home/airflow/dbt-venv/bin/dbt |
| make up takes ~20 minutes | Image rebuild downloads dbt (company network) | Only after Dockerfile changes; later starts reuse the image |
| dbt: "Exited because of keyboard interrupt" after a FAILED check | dbt wording for an on-run-end failure | Expected; the run did fail (check echo $?) |
| useToEncryptViaDelegation denied (KEYS.NEW_WRAPPED_KEYSET) | Plain KMS encrypter role | Grant roles/cloudkms.cryptoKeyEncrypterDecrypterViaDelegation |
| valuerecon: evidence_restricted.stg_lab_results not found | Models defaulted to the target dataset | +schema: audit under models in dbt_project.yml |
| Airflow DAGs "Deactivated" / Dag Import Error | A DAG file was overwritten (e.g. Dockerfile text pasted) | git checkout -- <file>; airflow dags reserialize; list-import-errors |
| --conf JSON error from PowerShell | PowerShell strips inner quotes | Run docker compose commands in Git Bash |
| tf-apply "Apply cancelled" | The next pasted line answered the yes/no prompt | Paste only make tf-apply, then type yes |
| publish: 403 on ops (ensure_tables) | sa-publish may not write ops (by design) | Gate uses its own publication dataset (infra/publication.tf) |
| publish: 403 on publication.snap_… | Table snapshots need an extra permission | Backup is a plain copy (current publish.py) |
| Triggered ingest run stays "queued" | DAG toggle is off (paused) | Switch the toggle on for the demo, off afterwards |
| git push rejected: "fetch first" | Someone uploaded files on GitHub | git fetch + check git diff --stat HEAD...origin/main, then git pull --rebase |
| BigQuery: Unexpected keyword ROWS / AT | Reserved words used as names | Rename (n_rows) or quote with backticks (` at `) |
| Engine escalates check_failed:47aa6bfe09 | dbt generic-test names end in a hash | Current engine.py reads the name from unique_id |
| A duplicate engine run closes an incident too early | Old gate results + already-repaired raw | Current engine.py: WAITING while a fix is in flight; resolve only on newer gate evidence |
| Engine log: XCom not found … offset=1 in a dags test run | emit_run_complete looks for a 2nd dataset | Harmless; the run ends success |

# 11. Change log

| Date | Phase | Change |
| --- | --- | --- |
| 20 Oct 2026 | 0 | Project reconcile-poc-29056 created; Terraform applied (119 resources); console deployed; CI green (0a08808). Windows fixes: deploy temp path (7ea0254). |
| 21 Oct 2026 | 1 | Loaded 11–13 Oct; G1–G5 passed for each date. Fixed BigQuery load (decimal_target_types) and Airflow gcloud mount on Windows (3e37dac). |
| 21 Oct 2026 | 2 | dbt connected as sa-dbt; stg_encounters / stg_claims / stg_lab_results; reconciliation and receipt tests; proved drop_hour (117 missing) and missing-receipt detection; proved 3-day look-back with 14 Oct reversals. |
| 22 Oct 2026 | Doc | This runbook (v1.0) created. |
| 22 Oct 2026 | 2 | Steps 6–8: marts (dim_encounters, fct_daily_claims, fct_bed_occupancy) + mart-vs-staging test, PASS=49; policy_outcome default and expected-test-count check (T7 proven); dbt in Airflow (own venv, mounted project, dbt_build DAG) green with PASS=49. Runbook v1.1. |
| 22 Oct 2026 | 2 | Steps 9–12: lab unit/range check (T11), offsetting_errors + unit_change injectors (T5), duplicate demo (T4), KMS value-level reconciliation as sa-valuerecon with evidence holding keys only (T6), value_recon task in Airflow. Phase 2 exit gate passed. Runbook v1.2. |
| 23 Oct 2026 | 3 | Publication gate: publication dataset (Terraform), access check, gate in dbt_build as sa-publish (decide per mart and day, dependency-aware hold, re-read before copy, partition copy, backups, rollback, status). T8, T9 and rollback proven. Phase 3 exit gate passed. Runbook v1.3. |
| 23 Oct 2026 | 4 | Recovery engine: recovery dataset + sa-engine reads (Terraform), engine.py, recovery_engine DAG started by dbt_build; five gates, re-extract via the ingest code, re-verify, kill switch, attempt cap. T10 (1.9 min), T11, T13 and kill switch proven; duplicate-event bug found and fixed. Phase 4 exit gate passed. Runbook v1.4. |